Initial Project Planning Template

| Date | 15 July 2026 |
| --- | --- |
| Team ID | XXXXXX |
| Project Name | FloodGuard - AI/ML Flood Prediction System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Req. (Epic) | User Story # | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Pipeline | USN-1 | As a developer, I can load and clean flood_dataset.xlsx so the data is ready for training | 2 | High |
| Sprint-1 | Data Pipeline | USN-2 | As a developer, I can generate EDA charts (class balance, correlation heatmap) automatically | 1 | Medium |
| Sprint-1 | Model Training | USN-3 | As a developer, I can train Decision Tree, Random Forest, KNN and XGBoost and compare metrics | 3 | High |
| Sprint-1 | Model Training | USN-4 | As a developer, I can automatically select and persist the best model by F1-score | 2 | High |
| Sprint-2 | Backend API | USN-5 | As a developer, I can build a Flask app factory with SQLAlchemy models matching the ERD | 3 | High |
| Sprint-2 | Backend API | USN-6 | As a developer, I can expose a POST /api/predict endpoint that returns flood probability | 2 | High |
| Sprint-2 | Backend API | USN-7 | As a developer, I can log every prediction to the database | 2 | Medium |
| Sprint-3 | Frontend UI | USN-8 | As a user, I can enter weather data through a responsive form | 2 | High |
| Sprint-3 | Frontend UI | USN-9 | As a user, I can see my prediction result dynamically without a page reload | 3 | High |
| Sprint-3 | Frontend UI | USN-10 | As a user, I can view a history of past predictions | 2 | Medium |
| Sprint-4 | Deployment | USN-11 | As a developer, I can push the project to GitHub and deploy it on Render | 2 | High |
| Sprint-4 | Deployment | USN-12 | As a developer, I can fix Python-version/build issues so the app deploys reliably | 2 | High |

Sprint Schedule Summary

| Sprint | Sprint Start Date | Sprint End Date (Planned) | Story Points Committed | Team Members |
| --- | --- | --- | --- | --- |
| Sprint-1 | 01 July 2026 | 05 July 2026 | 8 | Sai Ganesh |
| Sprint-2 | 06 July 2026 | 09 July 2026 | 7 | Sai Ganesh |
| Sprint-3 | 10 July 2026 | 11 July 2026 | 7 | Sai Ganesh |
| Sprint-4 | 12 July 2026 | 12 July 2026 | 4 | Sai Ganesh |